## Slide 1
23CSE461 - NEURAL NETWORKS AND DEEP LEARNING
Silent Voice - Review 2 Rubric Audit
Radha Krishna CB.SC.U4CSE23134
Real-time Indian Sign Language to English translation, and English back to signs. BiLSTM against a 1-D temporal CNN on the INCLUDE dataset.
12
RUBRIC ROWS
Slides required for Review 2
50
TOTAL MARKS
Across all twelve rows
27
EVIDENCED TODAY
Artefact exists and is shown
23
STILL TO EARN
Partial plus not-started
This deck is an audit, not a claim. It states what exists, what is half-done, and what has not been started.
Generated by scripts/build_rubric_deck.py from the same data that drives the /rubric page in the application.

## Slide 2
REVIEW 2 - RUBRIC
Where This Project Stands
Scoring rule: a row counts as Evidenced only if the artefact exists today and can be pointed at - a specific deck slide, a running screen, or a file in the repository. Nothing below is counted on the strength of intending to do it.
27
EVIDENCED
Artefact exists and can be shown
11
PARTIAL
Some required parts still missing
12
NOT STARTED
Nothing exists for these rows yet
27/50
SECURED SO FAR
Not a predicted mark - a floor
WHAT UNLOCKS THE MOST MARKS
Literature survey
5 marks itself, and unblocks rows 5 and 12 - 10 more behind it.
Algorithm procedure
5 marks of transcription: every equation is already coded.
Novelty + complexity
Completes row 6. State the novelty as the controlled comparison.
Mirrors frontend/src/lib/rubric.js, which drives the /rubric page in the running app - the deck and the product cannot disagree about what is done.

## Slide 3
REVIEW 2 - RUBRIC
Rubric Breakdown (SLIDES 1-6)
# | Category | Mark | Status | Evidence / what is missing
1 | Problem statement, introduction, motivation | 4 | Evidenced | Deck slides 3-7 (sections 01-04) and Review-template slide 2.
2 | Literature survey - 5 papers per student, SCImago-listed, 2025/2026 | 5 | Not started | Five papers, each verified in the SCImago 2025/2026 listing, with architecture and reported metrics.
3 | Architecture diagram for the overall application | 5 | Evidenced | Deck slide 16 (09 - SYSTEM ARCHITECTURE); matches the shipped code path.
4 | Module details | 5 | Evidenced | Deck slide 17 (10 - MODULES); every module named exists as a file.
5 | Formula of performance metrics | 3 | Partial | Deck slide 26: nine metrics with formula and purpose, matching evaluate.py. MISSING: Fourth column: best values reported in the surveyed papers (needs row 2).
6 | Deep learning architecture - diagram, explanation, novelty, complexity | 5 | Partial | Deck slides 22-23: layer diagrams, design rationale, measured parameter counts. MISSING: Explicit novelty statement (c) and big-O time/space per model (d).

## Slide 4
REVIEW 2 - RUBRIC
Rubric Breakdown (SLIDES 7-12)
# | Category | Mark | Status | Evidence / what is missing
7 | Algorithm procedure, step by step, mathematically | 5 | Not started | Numbered procedure from raw frame to label with equations - already implemented, needs writing up.
8 | Hyperparameter details table with justification | 5 | Evidenced | Deck slides 24-25; values are the ones actually used in the training run.
9 | Results and discussion | 3 | Evidenced | Deck slide 27: nine metrics, both models, measured on 642 held-out clips.
10 | Dataset chosen and its novelty - IEEE Dataport URL | 3 | Partial | Deck slides 13, 18-21: INCLUDE described; 261 classes, 4,276 usable clips. MISSING: The IEEE Dataport URL, and a stated novelty for the dataset choice.
11 | UI screens planned for the application | 5 | Evidenced | Ten working screens, not mockups - the same build the demo runs on.
12 | Standard paper chosen - title and justification | 2 | Not started | One paper nominated as the reference standard, with justification.

## Slide 5
REVIEW 2 - RUBRIC
Evidence Behind the Twenty-Seven
Rubric row | Where it lives | Why it counts
1 Problem statement | Deck slides 3-7; template slide 2 | Motivation, objective and scope already written in the faculty format.
3 Overall architecture | Deck slide 16 | The diagram matches the shipped path: capture, /api/frame, MediaPipe, normalise, model, gloss.
4 Module details | Deck slide 17 | Every module named is a real file: preprocess.py, models.py, inference.py, gloss.py, practice.py.
8 Hyperparameters | Deck slides 24-25 | AdamW, cosine annealing, label smoothing 0.05, patience 20, lr 3e-3, batch 32, 60 epochs - as run.
9 Results | Deck slide 27; /research page | CNN 94.55% vs BiLSTM 91.74% on 642 held-out clips; the page reads the same file off disk.
11 UI screens | The running application | Gate, home, live, reverse, practice, transcripts, research, rubric, settings, about.
Every figure quoted here is read from ml/logs/comparison.json, produced by the training run - none of it is typed in by hand.

## Slide 6
REVIEW 2 - RUBRIC
The Twelve Marks Not Yet Earned
Row 2 - Literature survey (5)
Five papers on sign-language recognition or temporal architectures, each verified as appearing in a SCImago-listed journal for 2025 or 2026. Record citation, architecture, and reported metric values - the last of these is what row 5 needs.
Row 7 - Algorithm procedure (5)
A numbered derivation: landmark extraction, wrist-origin translation, shoulder-width scaling, z-scoring with train-split statistics, the LSTM recurrence and 1-D convolution equations, mean-pooling, softmax, argmax. All of it is already implemented.
Row 12 - Standard paper (2)
One paper nominated as the reference standard for the application, with a justification tying it to this system. Falls out of row 2 - pick the closest of the five.
PARTIAL ROWS - WHAT CLOSES THEM
Row 5 (3)
Add a 'best reported value' column to the metrics table, sourced from the survey.
Row 6 (5)
Add the novelty statement and big-O time/space for both models.
Row 10 (3)
Supply the IEEE Dataport URL; confirm whether the Zenodo DOI is acceptable.
Worth checking: INCLUDE is distributed via Zenodo. If it is not on IEEE Dataport, ask whether the Zenodo DOI satisfies row 10 rather than citing a URL that does not resolve - a broken link in a review is worse than an honest substitution.